GuardianIQ Phase 3 - Tasks Implementation Dashboard

PM Summary & Workstream Status Report

# 1. Project Delivery KPIs

| COMPLETE 17 / 25 68% of total tasks | PARTIAL 4 / 25 16% in progress | MISSED 4 / 25 16% pending |
| --- | --- | --- |

# 2. Workstream Status Breakdown

| Task Title | Workstream | Status | Audit Summary & Deliverables |
| --- | --- | --- | --- |
| Task 1: Write DDL migrations | Database | Complete | Verified: **Migration File Found**: [7e72dc221571_phase3_schema_consolidation.py](file:///c:/Users/aayus/Desktop/GuardianIQ--1/backend/app/db/migrations/versions/7e72dc221571_phase3_schema_consolidation.py) defines the creation of Phase 3 relationship tables: `generic_relationships`, `object_responsibilities`, `relationship_graph_snapshots`, `relationship_validation_results`, `policy_bindings`, and `evidence_links`. |
| Task 2: Create indexes and constraints | Database | Complete | Verified: **Composite Index Migration Created**: [73433bbfa6a5_add_phase3_composite_indexes.py](file:///c:/Users/aayus/Desktop/GuardianIQ--1/backend/app/db/migrations/versions/73433bbfa6a5_add_phase3_composite_indexes.py) is a dedicated Alembic migration that creates the following composite indexes: |
| Task 3: Create seed/reference data | Database | Complete | Verified: **Seed Script Created**: [seed_relationships.py](file:///c:/Users/aayus/Desktop/GuardianIQ--1/backend/scripts/seed_relationships.py) is a CLI Python script that seeds Phase 3 reference and sample data using the SQLAlchemy session. |
| Task 4: Implement ORM models | Backend | Complete | Verified: **SQLAlchemy Models Present**: Implemented in [models.py](file:///c:/Users/aayus/Desktop/GuardianIQ--1/backend/app/modules/relationship/models.py). The file defines standard ORM models for all relationship schema entities: `GenericRelationship`, `ObjectResponsibility`, `RelationshipValidationResult`, `RelationshipGraphSnapshot`, `PolicyBinding`, and `EvidenceLink`. |
| Task 5: Implement repositories | Backend | Complete | Verified: **Repository Class Found**: Implemented in [repository.py](file:///c:/Users/aayus/Desktop/GuardianIQ--1/backend/app/modules/relationship/repository.py), detailing two repository layers: `RelationshipRepository` and `ResponsibilityRepository`. |
| Task 7: Relationship service CRUD | Backend | Complete | Verified: **Service Class Found**: Implemented in [service.py](file:///c:/Users/aayus/Desktop/GuardianIQ--1/backend/app/modules/relationship/service.py) as `RelationshipService`. |
| Task 8: Responsibility service | Backend | Complete | Verified: **Service Class Found**: Implemented in [responsibility_service.py](file:///c:/Users/aayus/Desktop/GuardianIQ--1/backend/app/modules/relationship/responsibility_service.py) as `ResponsibilityService`. |
| Task 9: Validation engine MVP | Backend | Complete | Verified: **Validation Engine Class Found**: Implemented in [validators.py](file:///c:/Users/aayus/Desktop/GuardianIQ--1/backend/app/modules/relationship/validators.py) as `ValidationEngine`. |
| Task 10: Audit event integration | Backend | Complete | Verified: **Dedicated Audit Service**: Implemented in [audit_service.py](file:///c:/Users/aayus/Desktop/GuardianIQ--1/backend/app/modules/relationship/audit_service.py) as `RelationshipAuditService`. |
| Task 13: Graph/resolver APIs | Backend | Complete | Verified: **Graph Traversals**: Implemented in `/api/registry/relationships/graph/{object_type}/{object_id}` endpoint. Traverses both outgoing (direct) and incoming (reverse) relationships recursively. |
| Task 14: Authorization bridge | Backend | Complete | Verified: **All Write APIs Secured**: Every write endpoint invokes `check_relationship_modification_access` from [abac_service.py](file:///c:/Users/aayus/Desktop/GuardianIQ--1/backend/app/modules/authorization/abac_service.py) and raises `HTTPException(status_code=403)` on denial: |
| Task 15: OpenAPI contract draft | Backend | Complete | Verified: **API Specification Document Created**: [PHASE3_API_SPEC.md](file:///c:/Users/aayus/Desktop/GuardianIQ--1/docs/Phase%203/PHASE3_API_SPEC.md) provides a comprehensive API contract covering: |
| Task 20: Performance and cache baseline | Backend | Complete | Verified: **Query Limits Implemented**: The Graph and Impact traversal APIs enforce a maximum depth limit constraint (`depth: int = Query(2, ge=1, le=5)`) to control query execution overhead and prevent deep traversals from causing performance failures. |
| Task 6: Prepare shell screens | Frontend | Complete | Verified: **Relationship Explorer**: Implemented in [RegistryRelationshipsPage.tsx](file:///c:/Users/aayus/Desktop/GuardianIQ--1/frontend/src/pages/RegistryRelationshipsPage.tsx) under the "Graph Explorer" tab and supported by the [RelationshipViewer.tsx](file:///c:/Users/aayus/Desktop/GuardianIQ--1/frontend/src/components/registry/RelationshipViewer.tsx) component. |
| Task 11: Build Relationship Explorer list/table | Frontend | Partial | In Progress. Gap: **Missing Filtering/Search Capabilities**: The list tab lacks search inputs and filter dropdowns (such as filtering by object type, source, target, or lifecycle/status). |
| Task 12: Build Create Relationship Wizard | Frontend | Partial | In Progress. Gap: **Wizard Gaps**: |
| Task 16: Object relationship panel | Frontend | Partial | In Progress. Gap: The panel is **not** embedded on detail pages or modal forms for **AI Models** (`ModelFormModal.tsx`), **Workflows** (`WorkflowFormModal.tsx`), or **Tools** (`ToolFormModal.tsx`). |
| Task 17: Graph View MVP | Frontend | Partial | In Progress. Gap: **Graph Gaps**: |
| Task 19: Relationship timeline UI | Frontend | Complete | Verified: **Timeline Component Implemented**: Implemented in [AuditTrailViewer.tsx](file:///c:/Users/aayus/Desktop/GuardianIQ--1/frontend/src/components/registry/AuditTrailViewer.tsx), exposing a paginated chronological feed of lifecycle events. |
| Task 18: Create screen/API/DB mapping matrix | Mapping | Missed | Pending next phase implementation. |
| Task 21: Prepare QA test cases | QA | Missed | Pending next phase implementation. |
| Task 23: Execute UI functional tests | QA | Missed | Pending next phase implementation. |
| Task 22: End-to-end relationship creation flow | Integration | Complete | Verified: **E2E Flow Integration**: The application code successfully implements and integrates the entire E2E relationship creation pipeline: |
| Task 24: Prepare developer handover pack | Documentation | Missed | Pending next phase implementation. |
| Task 25: Finalize acceptance checklist | Documentation | Complete | Verified: **Definition of Done (DoD) Summary**: |

# 3. Outstanding Action Items

The following partial/missed tasks require immediate PM planning for next sprints:

[Frontend] Task 11: Build Relationship Explorer list/table: Table Renders API Data: The `"Directory List"` tab in RegistryRelationshipsPage.tsx renders a `RegistryDataTable` component populated with relationships fetched from the `listRelationships` API.; Missing Filtering/Search Capabilities: The list tab lacks search inputs and filter dropdowns (such as filtering by object type, source, target, or lifecycle/status).

[Frontend] Task 12: Build Create Relationship Wizard: Creation Form Modals Present: Implemented as AddRelationshipModal.tsx component.; Input Collection & Verification: Captures `source_type`/`source_id` (inherited from active view), `target_type`, `relationship_type`, and resolves targets list lookup correctly. Submits values to the `createRelationship` REST API.

[Frontend] Task 16: Object relationship panel: Reusable Panel Implemented: The ObjectRelationshipPanel.tsx component is implemented and operates using the required `objectType` and `objectId` props to load and display direct linkages.; Partial Embedding:

[Frontend] Task 17: Graph View MVP: Graph Layout Rendering: Implemented as the "Graph" tab inside RelationshipViewer.tsx using the React Flow library. It structures a central focus node and displays incoming/outgoing linkages with edge lines.; Relationship Labels Displayed: Directed edges in the React Flow rendering display relationship type labels (e.g. USES, OWNS) correctly.

[Mapping] Task 18: Create screen/API/DB mapping matrix: No Mapping Matrix Document: There is no mapping matrix document or spreadsheet (such as `mapping_matrix.md` or similar) in the workspace mapping the UI components to backend APIs, service methods, database structures, audit events, or test scripts.

[QA] Task 21: Prepare QA test cases: No Executable QA Test Pack Document: The codebase lacks a dedicated QA test pack or validation playbook document (e.g. `QA_test_cases.md` or similar) containing mapped test cases for the Phase 3 relationship validation rules and scenario flows.; Automated Integration Tests only: Although automated tests exist in `test_relationship.py` verifying basic CRUD/validation functionality, they are developer-centric unit/integration tests and do not represent a documented QA test pack mapping scenarios to requirements.

[QA] Task 23: Execute UI functional tests: No Automated UI Test Scripts: The frontend workspace has no automated test files (e.g. Cypress, Playwright, Vitest/React Testing Library) or QA test reports validating frontend component interactions (explorer, panels, graph viewer, timeline), error handling, or state states (empty/loading).

[Documentation] Task 24: Prepare developer handover pack: No Handover Pack Created: The repository does not contain a Phase 3 developer handover pack or handover report document outlining DB migration script paths, API endpoints specifications, frontend routes list, mapping matrices, testing proofs, or system limitations.

| Audit Lead: ________________________ | Platform PM: ________________________ |
| --- | --- |
| Date: July 16, 2026 | Sign-off: Accepted & Approved |