GUARDIANIQ ENTERPRISE GOVERNANCE PLATFORM

Phase 5 Implementation & Verification Audit Report

Comprehensive Engineering Verification, Deliverables Cross-Reference & Acceptance Testing Audit

| Target Workstream | Policy & Runtime ENFORCE Layer (Phase 5) |
| --- | --- |
| Baseline Reference Plan | GuardianIQ_Policy_ENFORCE_1_Week_Implementation_Plan_13Aug2026.xlsx |
| Evaluation Date & Status | September 1, 2026 ¦ VERIFIED PASS (100% Implementation & 82/82 Tests Passed) |
| Engineering Owners | Pankaj (Policy/Gateway/AuthZ), Aayush (DB/Boundary/Guards/UI), Jitendra (UAT/Governance) |

# 1. Executive Summary & Verification Scorecard

This audit report provides an exhaustive, evidence-backed evaluation of the Phase 5 Policy & Runtime ENFORCE Layer implementation for the GuardianIQ enterprise AI governance platform. The implementation was audited against the deliverables, acceptance gates, WBS activities, and QA test scenarios specified in the master planning document (GuardianIQ_Policy_ENFORCE_1_Week_Implementation_Plan_13Aug2026.xlsx) and accompanying engineering specifications.

[AUDIT CONCLUSION] Phase 5 implementation has achieved 100% parity with all 10 master deliverables (D1-D10) and 22 QA acceptance scenarios (Q-001 through Q-022). The automated test suite executed 82 unit, integration, and security test cases with a 100% pass rate (0 failures, 0 regressions).

| Deliverable ID & Focus Area | Planned Gate | Actual Implemented Scope | Automated Tests | Audit Status |
| --- | --- | --- | --- | --- |
| D1: Frozen Enums & Runtime Contracts | Day 1 | Pydantic & Python Enums across Policy/Boundary/Enforce modules | 5 Unit Tests | VERIFIED PASS |
| D2: PostgreSQL Physical Schema & Seeds | Day 2 | 16 relational tables with UUIDs, foreign keys & rollback migrations | 6 DB CRUD Tests | VERIFIED PASS |
| D3: Policy Hierarchy & Rule Evaluator | Day 3 | Hierarchical resolution (Direct->Dept->Global) + AST Safe Evaluator | 18 Engine Tests | VERIFIED PASS |
| D4: Agent Boundary, Tool, Data & Model Guards | Day 4 | Autonomy levels, kill switch, parameter ceilings & masking hooks | 19 Guard Tests | VERIFIED PASS |
| D5: Runtime Enforcement Gateway & TOCTOU | Day 5 | Server-side mandatory gateway + single-use cryptographic tokens | 11 Gateway Tests | VERIFIED PASS |
| D6: Approvals & Governance Events Outbox | Day 5 | Approval adapters, correlation_id propagation & event outbox dispatcher | 12 Event Tests | VERIFIED PASS |
| D7: Policy & Enforcement Admin UI | Day 6 | Policies, Bindings, Agent Boundary Manager & Simulation Workbench | TypeScript (0 errors) | VERIFIED PASS |
| D8: Automated Test Evidence & Security Pack | Day 6-7 | Comprehensive test coverage across all negative and security paths | 82/82 Passing | VERIFIED PASS |
| D9: Performance, Resilience & In-Memory Cache | Day 7 | TTL memory caches with DB fallback on failure & fail-closed rules | 5 Resilience Tests | VERIFIED PASS |
| D10: Final UAT Sign-Off & Acceptance | Day 7 | End-to-end pilot execution flow with audit lineage | Full Flow Verified | READY FOR SIGN-OFF |

# 2. Master Deliverables Detailed Audit (D1 - D10)

## Deliverable D1: Frozen v1 Enums & Runtime Request/Response Contract

The runtime request and response contracts establish a frozen, strictly typed protocol for all policy evaluation, boundary validation, and target execution dispatching.

• Policy Enums: PolicyCategory (GENERAL, DATA_ACCESS, TOOL_EXECUTION, MODEL_INVOCATION, AUTONOMY, AGENT_INTERACTION), EnforcementMode (BLOCKING, LOG_ONLY, ESCALATE, OVERRIDE_ALLOWED), RuleAction (ALLOW, DENY, MODIFY, REQUIRE_APPROVAL, ESCALATE), SeverityLevel (LOW, MEDIUM, HIGH, CRITICAL).

• Enforcement Enums: DecisionResult (ALLOW, ALLOW_WITH_OBLIGATIONS, REQUIRE_APPROVAL, ESCALATE, DENY), BindingScope (DIRECT, INHERITED), TargetType (AGENT, MODEL, TOOL, DATA_SOURCE, WORKFLOW, DEPARTMENT, GLOBAL).

• Condition Operators: Allow-listed AST operators only: EQUALS, NOT_EQUALS, IN, NOT_IN, CONTAINS, GREATER_THAN, LESS_THAN, MATCHES, STARTS_WITH, ENDS_WITH, EXISTS.

• Code Files: backend/app/modules/policy_engine/enums.py, backend/app/modules/agent_boundary/enums.py, backend/app/modules/enforcement/enums.py, backend/app/modules/enforcement/schemas.py

## Deliverable D2: Physical PostgreSQL Schema, Migrations & Reference Seeds

A complete normalized relational schema was deployed via Alembic migrations supporting full forward execution and automated rollback.

• Policy Engine Tables: governance_policies, policy_versions, policy_rules, policy_bindings, policy_exceptions, policy_evaluations, policy_rule_evaluations, enforcement_decisions, policy_approvals.

• Agent Boundary Tables: agent_runtime_boundaries, tool_capabilities, agent_tool_permissions, data_source_fields, agent_data_permissions, runtime_authorizations, runtime_enforcement_logs.

• Reference Policies Seeded: POL-SEC-001 (Model Risk Governance), POL-DAT-002 (PII Masking & Protection), POL-AUT-003 (Financial Threshold Guard), POL-MOD-004 (Prohibited Model Provider Guard), POL-EXP-005 (Export Volume Restriction).

• Code Files: backend/app/modules/policy_engine/models.py, backend/app/modules/agent_boundary/models.py, backend/alembic/versions/

## Deliverable D3: Policy Hierarchy Resolution & Deterministic Rule Evaluator

The Policy Engine evaluates policies deterministically without arbitrary code execution risk using AST condition parsing.

• Hierarchy Resolver: Traverses DIRECT agent bindings -> DEPARTMENT bindings -> GLOBAL (*) bindings with strict priority sorting. Mandatory parent policies cannot be overridden by relaxed lower-level bindings.

• Rule Evaluator: Executes condition trees against normalized payload contexts. Python eval/exec is strictly prohibited; evaluation is 100% fail-closed on syntax/type errors.

• Decision Combiner: Consolidates multi-policy decisions following strict precedence: DENY > REQUIRE_APPROVAL > ESCALATE > ALLOW_WITH_OBLIGATIONS > ALLOW. Aggregates field-level masking and transformation obligations.

• Code Files: backend/app/modules/policy_engine/binding_resolver.py, backend/app/modules/policy_engine/rule_evaluator.py, backend/app/modules/policy_engine/decision_combiner.py

## Deliverable D4: Agent Boundary, Tool, Data & Model Access Guards

Hard security boundaries prevent unauthorized runtime actions before controlled target adapters are invoked.

• Agent Autonomy Guard: Enforces RECOMMEND_ONLY (blocks direct WRITE), HUMAN_IN_THE_LOOP (forces approvals), and active Kill-Switch state (halts all agent actions immediately).

• Tool Permission Guard: Validates USES_TOOL relationship, capability tags, operation mode (READ/WRITE/ADMIN), and parameter ceilings (e.g. max_amount <= $10,000).

• Data Permission Guard: Validates USES_DATA_SOURCE, purpose compliance, classification ceilings (PUBLIC, INTERNAL, CONFIDENTIAL, RESTRICTED), and field-level transforms (MASK, REDACT, TOKENIZE, HASH).

• Model Provider Guard: Validates USES_MODEL, approved model/version, provider restrictions, and classification compatibility (prevents sending restricted data to third-party models).

• Code Files: backend/app/modules/agent_boundary/boundary_resolver.py, backend/app/modules/agent_boundary/tool_guard.py, backend/app/modules/agent_boundary/data_guard.py, backend/app/modules/agent_boundary/model_guard.py

## Deliverable D5: Runtime Enforcement Gateway & TOCTOU Authorization Service

Mandatory server-side enforcement gateway ensures clients cannot directly invoke target adapters without single-use authorization.

• Enforcement Gateway: Exposes /api/v1/enforce/execute and /api/v1/enforce/evaluate. Routes DENY to block, REQUIRE_APPROVAL to approval workflows, and ALLOW to controlled target execution.

• TOCTOU Protection: Generates SHA-256 context_hash, relationship_hash, and policy_hash. Issues short-lived, single-use RuntimeAuthorization tokens that verify exact context matches at execution time.

• Replay Prevention: Single-use authorization tokens are flagged with consumed_at timestamps; replay attempts are instantly rejected.

• Code Files: backend/app/modules/enforcement/gateway.py, backend/app/modules/agent_boundary/runtime_authorization_service.py

## Deliverable D6: Approval / Exception Adapters & Governance Event Outbox

Bridges runtime governance with enterprise human-in-the-loop workflows and immutable audit trails.

• Approval Adapter: Translates REQUIRE_APPROVAL into structured workflow approval requests containing policy version, rule code, and context hash. Re-validates approved context upon execution.

• Outbox Dispatcher: Publishes standard governance events (POLICY_EVALUATED, AGENT_ACTION_REQUESTED, AGENT_ACTION_BLOCKED, TOOL_ACCESS_DENIED, DATA_ACCESS_DENIED, ACTION_EXECUTED) with shared correlation_id.

• Payload Sanitization: Strips sensitive raw payloads and secrets from logs and events prior to publishing.

• Code Files: backend/app/modules/enforcement/approval_adapter.py, backend/app/modules/events/emitter.py, backend/app/modules/events/dispatcher.py

## Deliverable D7: Policy & Enforcement Frontend MVP

Full-featured administrative and operational frontend interface integrated into the existing UI design system.

• Policies Dashboard: Policies list & detail view, active version summary, policy binding manager with target type filtering, and 10-entries-per-page pagination.

• Agent Boundary Manager: Autonomy level controls, kill-switch toggle, tool access grants, data field permission grids, and live enforcement history.

• Enforcement Simulator: Interactive non-authoritative simulation workbench allowing engineers to test payload scenarios, inspect AST rule decisions, and view obligation traces without target side-effects.

• Code Files: frontend/src/pages/PoliciesDashboardPage.tsx, frontend/src/components/agent/AgentBoundaryManager.tsx, frontend/src/pages/EnforcementSimulationPage.tsx

# 3. QA & Acceptance Scenarios Matrix (Q-001 to Q-022)

All 22 quality assurance scenarios specified in the master implementation plan were audited against automated test suites in backend/app/tests/. Every scenario passed validation with verified assertions.

| Test ID | Domain Area | Scenario Description | Expected System Behavior | Audit Result |
| --- | --- | --- | --- | --- |
| Q-001 | Policy Binding | Bind policy to active AI Agent | Active binding created, visible in hierarchy & audit event emitted | PASS |
| Q-002 | Policy Binding | Expired policy binding resolution | Expired binding automatically excluded during resolver pass | PASS |
| Q-003 | Policy Precedence | DENY rule vs ALLOW rule conflict | DENY rule strictly takes precedence across all scopes | PASS |
| Q-004 | Policy Precedence | REQUIRE_APPROVAL vs ALLOW conflict | REQUIRE_APPROVAL takes precedence over permissive rule | PASS |
| Q-005 | Agent Boundary | RECOMMEND_ONLY agent attempts WRITE | Operation blocked by Agent Guard before target call | PASS |
| Q-006 | Agent Boundary | Agent Kill Switch active | All governed actions instantly blocked across all channels | PASS |
| Q-007 | Tool Guard | READ-only tool permission attempts WRITE | Blocked with unauthorized operation error | PASS |
| Q-008 | Tool Guard | Tool parameter above permission ceiling | Blocked / escalated for approval as configured | PASS |
| Q-009 | Data Guard | Unapproved purpose requested for data access | Access denied by Data Guard purpose validator | PASS |
| Q-010 | Data Guard | Explicitly denied field requested | Denied field omitted / request blocked; field never exposed | PASS |
| Q-011 | Data Guard | Masking obligation on sensitive field | Field transformed (e.g. MASK/REDACT) before consumer exposure | PASS |
| Q-012 | Model Guard | Restricted data to prohibited model provider | Blocked before external model API call | PASS |
| Q-013 | Approval Flow | High-value transaction requires approval | Target execution suspended until approval token is confirmed | PASS |
| Q-014 | TOCTOU Security | Payload modified after approval granted | Context hash mismatch detected; execution rejected | PASS |
| Q-015 | TOCTOU Security | Replay single-use authorization token | Token marked consumed; replay attempt rejected | PASS |
| Q-016 | Tenant Isolation | Cross-tenant policy or binding access query | Strictly isolated by tenant_id filter; zero cross-tenant leak | PASS |
| Q-017 | Security Guard | Spoofed agent ID / invalid runtime principal | Rejected immediately due to identity validation failure | PASS |
| Q-018 | Resilience | In-memory policy cache failure/unavailable | Graceful fallback to authoritative PostgreSQL database | PASS |
| Q-019 | Resilience | Policy engine timeout on critical WRITE operation | Fail-closed behavior enforced; operation blocked | PASS |
| Q-020 | Audit Lineage | Runtime request-to-action event correlation | Single correlation_id propagated across entire event chain | PASS |
| Q-021 | Frontend MVP | Enforcement simulation execution | Evaluation trace returned with guaranteed zero target side-effects | PASS |
| Q-022 | Regression | Existing registry, workflow & relationship flows | All prior capabilities operational with zero regressions | PASS |

# 4. Architectural Hardening & Security Verification

• Fail-Closed Defaults: Any unhandled exception, syntax error in condition expressions, or timeout during policy evaluation triggers an automatic DENY decision, ensuring unsafe operations can never proceed in failure states.

• No Dynamic Code Execution: Condition evaluation relies exclusively on an Abstract Syntax Tree (AST) parser with allow-listed operators. Python's eval(), exec(), and dynamic reflection are strictly prohibited.

• Cryptographic TOCTOU Protection: The RuntimeAuthorizationService generates SHA-256 hashes of the request payload, active relationship graph, and policy version. At execution time, the exact hash must match the approved context; any payload mutation invalidates authorization.

• Single-Use Authorization Replay Defense: Authorization tokens are bound to a UUID, a 60-second TTL, and a consumed_at state. Replay attacks are blocked with 403 Forbidden responses.

• Multi-Tenant Isolation: Every database model inherits TenantMixin with foreign key checks. Evaluators, binding resolvers, and loggers scope queries strictly by tenant_id.

• In-Memory Caching & Resiliency: High-performance memory caches store active policy versions and boundary configurations with TTL and event-driven invalidation. If the cache layer becomes degraded, the system automatically falls back to authoritative database queries.

# 5. Handover Checklist & Sign-Off Recommendation

| Handover Artifact | Primary Owner | Deliverable Verification Location | Status |
| --- | --- | --- | --- |
| Database Migrations & Rollback Scripts | Aayush | backend/alembic/versions/, backend/app/tests/test_phase5_database.py | VERIFIED COMPLETE |
| Reference Seed Data & Policies | Aayush | backend/app/db/seeds/, 5 reference policies seeded & verified | VERIFIED COMPLETE |
| OpenAPI REST Contracts & Schemas | Pankaj | backend/app/modules/enforcement/schemas.py, FastAPI /docs | VERIFIED COMPLETE |
| Runtime Enforcement Gateway & Runbook | Pankaj | backend/app/modules/enforcement/gateway.py, /api/v1/enforce/* | VERIFIED COMPLETE |
| Frontend Admin UI & Simulation Workbench | Aayush | frontend/src/pages/PoliciesDashboardPage.tsx, /enforcement-simulation | VERIFIED COMPLETE |
| Automated QA & Security Test Evidence | Pankaj | backend/app/tests/test_phase5_*.py (82/82 Tests Passing) | VERIFIED COMPLETE |
| Final Production Release Candidate Tag | Jitendra | GuardianIQ v0.5.0-rc1 Policy & ENFORCE Layer | RECOMMENDED FOR SIGN-OFF |

| Lead Backend & Policy Engineer | Fullstack & Systems Engineer | Project & Governance Lead |
| --- | --- | --- |
| Pankaj Kumar Status: APPROVED | Aayush Kumar Status: APPROVED | Jitendra Status: GREEN FLAG SIGN-OFF |