GuardianIQ Phase 3 - Scope Alignment & Audit Report

Assessment of Phase 3 relationship implementation against EA Guide (Vol 1) and UX Foundation (Vol 2A) Specifications - Version 2 (Post-Remediation)

# 1. Executive Summary

This report provides a formal scope alignment assessment of the Phase 3 Relationship Architecture deliverables for the GuardianIQ platform. It evaluates the 25 tasks documented in the task execution checklist against the baseline requirements established in two canonical guidebooks: GuardianIQ Volume 1 - Relationship Architecture & Enterprise Implementation Guide (EA Guide) and Volume 2A - UX Foundation & Information Architecture (UX Foundation).

Key Assessment Highlights (Post-Remediation):

Scope Alignment: 100% of the Audited Tasks are IN-SCOPE. Every task listed directly corresponds to a database model, REST API endpoint, security control, UI panel, or project delivery milestone defined in the Architecture and UX reference manuals.

Implementation Progress: Following the remediation of database and backend gaps, 17 tasks are now Complete (including migrations, composite indexes, seed script, service layers, validators, security masks, API specs, caching baseline, and UI timeline), 4 tasks are Partially Implemented (UI directories, wizard steps, panel embedding, and visualizer depth sliders), and 4 tasks remain Missed (solely in frontend/QA areas: mapping matrix, QA test playbook, UI functional tests, and developer handover pack).

Remediation of Core Gaps: All key database and backend gaps (indexing, reference seeding, policy/evidence traversals, ABAC write-path hooks, graph data redaction based on sensitivity, and memory caching with auto-invalidation) are 100% resolved and fully verified by automated tests.

# 2. Scope Alignment Matrix

The following matrix maps each task to its reference section in the guidebooks, evaluating scope alignment, implementation status, and remaining gap justifications:

| Task & Activity | WBS Reference | Ref Section | Scope Status | Impl. Status | Gaps / Notes |
| --- | --- | --- | --- | --- | --- |
| Task 1: Write DDL migrations | [2.1] | EA Guide Spec p.17-18 | In-Scope | Complete | Migrations created tables for relationships, responsibilities, snapshots, rules, bindings, and evidence links successfully. |
| Task 2: Create indexes and constraints | [2.2] | EA Guide Sec J p.17 | In-Scope | Complete | Composite indexes (ix_composite_rel_source, ix_composite_rel_target, ix_composite_rel_lifecycle, ix_composite_resp_object) created via dedicated Alembic migration. |
| Task 3: Create seed/reference data | [2.3] | EA Guide Sec D & H | In-Scope | Complete | Seeding script (seed_relationships.py) created to seed sample relationships and responsibilities with duplicate check logic. |
| Task 4: Implement ORM models | [2.4] | EA Guide Sec F & G | In-Scope | Complete | SQLAlchemy models and Pydantic schemas created and compile cleanly. |
| Task 5: Implement repositories | [2.5] | EA Guide Sec I & J | In-Scope | Complete | Relationship and Responsibility repository layers are implemented and cover query constraints. |
| Task 6: Prepare shell screens | [2.6] | UX Found. Sec 7 | In-Scope | Complete | Shell views for explorer, panel, graph visualizer, and wizard created with placeholder integrations. |
| Task 7: Relationship service CRUD | [3.1] | EA Guide Sec I | In-Scope | Complete | CRUD service manages creations, updates, revocations, and suspensions safely. |
| Task 8: Responsibility service | [3.2] | EA Guide Sec B & I | In-Scope | Complete | Resolves active primary owner, handles reviewer/approver/auditor assignments. |
| Task 9: Validation engine MVP | [3.3] | EA Guide Sec K | In-Scope | Complete | Validates source/target existence, tenant matching, dates, and duplicate links. |
| Task 10: Audit event integration | [3.4] | EA Guide Sec B & M | In-Scope | Complete | Publishes CREATE/UPDATE/REVOKE/SUSPEND/VALIDATION_FAILED events to core DB. |
| Task 11: Explorer list/table | [3.5] | UX Found. Sec 9 & 10 | In-Scope | Partial | Table renders relationships but lacks filter selectors, search input, actions column, and scope display. |
| Task 12: Create Wizard | [3.6] | UX Found. Sec 7 & 10 | In-Scope | Partial | Wizard is a single-step modal. Lacks scope, responsibility, dates, and metadata forms. |
| Task 13: Graph/resolver APIs | [4.1] | EA Guide Sec J & O | In-Scope | Complete | Resolves graph traversal, owners, and timeline. Policy/evidence resolution linked to graph outputs and resolver endpoints. |
| Task 14: Authorization bridge | [4.2] | EA Guide Sec L | In-Scope | Complete | ABAC checks enforced on all write paths (create, update, delete, suspend, approve, activate). Graph traversals perform node clearance checks and mask unauthorized objects with [REDACTED]. |
| Task 15: OpenAPI contract draft | [4.3] | EA Guide Sec O | In-Scope | Complete | Dedicated spec file PHASE3_API_SPEC.md created documenting standard envelopes, API endpoints, ABAC rules, and audit catalog. |
| Task 16: Object relationship panel | [4.4] | UX Found. Sec 5 & 10 | In-Scope | Partial | Panel works and is embedded in Agent view, but missing from Model, Workflow, and Tool details. |
| Task 17: Graph View MVP | [4.5] | UX Found. Sec 10 & 7 | In-Scope | Partial | React Flow visualizes links, but lacks depth control slider, status filters, and risk indicators. |
| Task 18: Create mapping matrix | [5.1] | Plan Requirement | In-Scope | Missed | No mapping document connecting screens to API, service, and table exists in workspace. |
| Task 19: Relationship timeline UI | [5.2] | UX Found. Sec 7 & 10 | In-Scope | Complete | Renders timeline with state changes, before/after JSON, and actor details on detail modals. |
| Task 20: Performance & cache baseline | [5.3] | EA Guide Sec J | In-Scope | Complete | Depth query limits enforced. Thread-safe MemoryCacheService singleton implemented with TTL and auto-invalidation on write mutations. |
| Task 21: Prepare QA test cases | [5.4] | Plan Requirement | In-Scope | Missed | No QA playbook mapping scenario requirements to executable tests exists. |
| Task 22: E2E relationship flow | [6.1] | Plan Requirement | In-Scope | Complete | Integrated UI-to-DB creation flow works. Re-fetches parent data correctly on success. |
| Task 23: Execute UI functional tests | [6.4] | Plan Requirement | In-Scope | Missed | No automated Cypress/Playwright scripts exist to test frontend boundaries. |
| Task 24: Developer handover pack | [6.5] | Plan Requirement | In-Scope | Missed | No developer handover documentation file has been written. |
| Task 25: Finalize acceptance checklist | [7.3] | Plan Requirement | In-Scope | Complete | Checklist completed, signed, and saved in implementation check file. |

# 3. Assessment of Key Gaps against Scope

Following the implementation of the remediation plan, the primary database and backend gaps identified in Version 1 have been fully resolved. The status of remaining frontend and mapping tasks is detailed below:

## 3.1 Core Database & Backend Gaps (Resolved)

All backend-oriented gaps have been successfully closed: policy_bindings and evidence_links are fully integrated into graph traversals and exposed via dedicated API endpoints. Composite indexes optimize all major queries. Sensitivity-based clearance evaluation hides node details dynamically for non-admin requests, and the in-memory cache automatically invalidates on mutations.

## 3.2 User Interface & Wizard Gaps (Task 11, 12, 17 - Partial)

The frontend components compile cleanly and show basic data, but require additional features to achieve Vol 2A alignment. These include search/filter dropdowns on the main directory, multi-step forms in the relationship wizard, and slider controls for traversal depth on the graphical visualization screen.

## 3.3 Mapping & Handover Documentation Gaps (Task 18, 24 - Missed)

Development of a formal mapping matrix connecting UI forms to backend routes and a developer handover pack are deferred to the next project phase.

# 4. Next Steps & Post-Remediation Actions

Since the Database & Backend workstreams are now 100% complete and verified, next-phase remediation actions should prioritize the frontend and QA workstreams:

1. Frontend Enhancements:

Extend AddRelationshipModal.tsx to support multi-step wizard navigation, effective date range selectors, and JSON metadata configuration.

Add interactive slider inputs to the React Flow visualization in RelationshipViewer.tsx to enable real-time depth-limit changes (from depth 1 to 5) on the UI.

2. QA Automation:

Draft a formal QA scenario playbook mapping Volume 1 validations to test expectations.

Implement functional Cypress/Playwright scripts targeting the relationship directory lists and graph components.

| Prepared By: ________________________ GuardianIQ Audit Lead | Approved By: ________________________ Project Manager / Team Lead |
| --- | --- |
| Date: July 16, 2026 | Status: Signed Off |