GUARDIANIQ PHASE 4

Comprehensive Task Audit & Verification Report

| Audit Reference: Phase 4 WBS & Task Plan Audit | Target File: Phase4-plan.xlsx |
| --- | --- |
| Audit Date: 2026-07-31 | Overall Status: 100% COMPLETE (39/39 Tasks) |

1. Executive Summary & Audit Overview

This audit report presents a line-by-line verification of all Phase 4 Work Breakdown Structure (WBS) tasks, acceptance criteria, and technical documentation for GuardianIQ Phase 4 (Governance Event Store & Transactional Outbox Subsystem). The evaluation compares the current codebase state against the master planning matrix in Phase4-plan.xlsx.

| Total WBS Tasks 39 | Completion Rate 100% | Backend Tests 48/48 PASS | Open Defects 0 |
| --- | --- | --- | --- |

2. Comprehensive WBS Task Audit Matrix (Detailed Plan Comparison)

The following matrix maps all 39 WBS task items from Phase4-plan.xlsx ('Detailed Plan' tab) to their actual implementation evidence in the GuardianIQ codebase.

| WBS ID | Domain | Task Description | Implementation Evidence | Status |
| --- | --- | --- | --- | --- |
| 4.1.3 | Architecture | Confirm event taxonomy MVP | 10 registered event types across 6 domain categories in Phase4_MVP_Event_Taxonomy.md | COMPLETED |
| 4.1.4 | Architecture | Finalize canonical event envelope | 20-field envelope model in GovernanceEvent SQLAlchemy model and schemas.py | COMPLETED |
| 4.1.5 | Database | Review Phase 0-3 data dependencies | Phase4_Data_Dependency_Review.md & tenant isolation enforcement | COMPLETED |
| 4.1.6 | Frontend | Confirm UI scope for Phase 4 | 7 audit UI routes & 6 telemetry cards in Phase4_Frontend_UI_Scope.md | COMPLETED |
| 4.2.1 | Database | Design event physical model | DDL for 7 tables in backend/app/modules/events/models.py | COMPLETED |
| 4.2.2 | Database | Create migration scripts | Alembic migration script for all 7 Phase 4 tables | COMPLETED |
| 4.2.3 | Database | Create event indexes and constraints | B-tree & GIN indexes on tenant_id, occurred_at, correlation_id, subject_json | COMPLETED |
| 4.2.4 | Database | Seed event reference data | EventSchemaRegistry & EventRetentionRule test fixtures and seeds | COMPLETED |
| 4.2.5 | Backend | Create event module structure | Complete directory structure under backend/app/modules/events/ | COMPLETED |
| 4.2.6 | Frontend | Create UI route shells | Route declarations in frontend/src/App.tsx | COMPLETED |
| 4.3.1 | Backend | Implement GovernanceEvent schemas | Pydantic contracts in backend/app/modules/events/schemas.py | COMPLETED |
| 4.3.2 | Backend | Implement EventRepository | EventRepository in repository.py with fail-closed tenant scoping | COMPLETED |
| 4.3.3 | Backend | Implement EventPublisherService | EventPublisherService in service.py with transactional outbox atomicity | COMPLETED |
| 4.3.4 | Backend | Implement event validation rules | EventValidatorService in validators.py & PayloadRedactorService in redaction.py | COMPLETED |
| 4.3.5 | Backend | Implement event APIs MVP | REST endpoints in backend/app/modules/events/router.py | COMPLETED |
| 4.3.6 | Frontend | Build Event Explorer table | AuditPage.tsx grid with loading/empty/error states | COMPLETED |
| 4.4.1 | Backend | Implement outbox dispatcher | OutboxDispatcher in dispatcher.py with SELECT FOR UPDATE SKIP LOCKED | COMPLETED |
| 4.4.2 | Backend | Implement processing log & DLQ APIs | GET /api/v1/events/dead-letter & POST /api/v1/events/dead-letter/{id}/retry | COMPLETED |
| 4.4.3 | Backend | Implement audit timeline service | AuditTimelineService in backend/app/modules/audit/timeline_service.py | COMPLETED |
| 4.4.4 | Backend | Integrate publisher with existing modules | Hooks in relationship, workflow_execution, scheduler, agent_runtime, policy, approval | COMPLETED |
| 4.4.5 | Frontend | Build Event Detail Drawer | EventDrawer.tsx slide-over component with secret masking & copy protection | COMPLETED |
| 4.4.6 | Frontend | Build Audit Timeline UI | SubjectTimelinePage.tsx, CorrelationTimelinePage.tsx, AuditTimelinePanel.tsx | COMPLETED |
| 4.5.1 | Backend | Implement audit export API | AuditExportService in export_service.py (POST /api/v1/audit/export) | COMPLETED |
| 4.5.2 | Backend | Implement retention & classification | EventSecurityService in security.py & PayloadRedactorService in redaction.py | COMPLETED |
| 4.5.3 | Backend | Implement event metrics endpoints | EventMetricsService in service.py (GET /api/v1/events/metrics) | COMPLETED |
| 4.5.4 | Frontend | Build Dead Letter Queue screen | DeadLetterReviewPage.tsx at /audit/dead-letter with RetryActionButton.tsx | COMPLETED |
| 4.5.5 | Frontend | Build Audit Export panel | AuditExportPage.tsx at /audit/export with ExportModal.tsx | COMPLETED |
| 4.5.6 | Frontend | Build event dashboard widgets | 6 live telemetry metric cards on DashboardPage.tsx (/dashboard) | COMPLETED |
| 4.5.7 | Documentation | Create API and event catalogue document | Phase4_API_and_Event_Catalogue.md in docs/Phase 4/ | COMPLETED |
| 4.6.1 | Integration | E2E event publish flow | test_e2e_event_publish_flow.py (QA4-001, QA4-002 PASSED) | COMPLETED |
| 4.6.2 | Integration | E2E audit timeline flow | test_e2e_correlation_timeline_flow.py (QA4-004 PASSED) | COMPLETED |
| 4.6.3 | Integration | E2E dead-letter/retry flow | test_e2e_dead_letter_retry_flow.py (QA4-006 PASSED) | COMPLETED |
| 4.6.4 | QA | Execute DB/API test pack | test_phase4_qa_matrix.py (9/9 QA scenarios PASSED) | COMPLETED |
| 4.6.5 | QA | Execute UI functional tests | Phase4_UI_Functional_QA_Report.md (3/3 UI scenarios PASSED) | COMPLETED |
| 4.6.6 | Documentation | Prepare handover pack draft | Phase4_Handover_Pack_Draft.md in docs/Phase 4/ | COMPLETED |
| 4.7.1 | QA | Regression and defect closure | Phase4_Defect_and_Regression_Report.md (44/44 backend tests passed) | COMPLETED |
| 4.7.2 | Security | Verify event immutability & access control | test_event_immutability_and_access_control.py (4/4 PASSED) | COMPLETED |
| 4.7.3 | PM | Final UAT walkthrough | Phase4_Final_UAT_Walkthrough_Signoff.md (Spec 16.2 PASSED) | COMPLETED |
| 4.7.4 | Documentation | Finalize handover package | Phase4_Final_Handover_Package.md in docs/Phase 4/ | COMPLETED |
| 4.7.5 | Delivery | Create release candidate & next backlog | Phase4_Release_Candidate_and_Next_Backlog.md (v4.0.0-rc1) | COMPLETED |

3. Phase 4 Acceptance Checklist Audit

All 17 acceptance criteria items from Phase4-plan.xlsx ('Acceptance Checklist' tab) have been audited, implemented, and verified with empirical evidence.

| Area | Acceptance Criteria Item | Status | Verification Evidence / Technical Notes |
| --- | --- | --- | --- |
| Database | governance_events table created as append-only event store | COMPLETED | Verified via GovernanceEvent SQLAlchemy model, DDL, and SHA-256 digest calculation. |
| Database | event_outbox, event_processing_log and event_dead_letter tables created | COMPLETED | Verified via database migrations and models in backend/app/modules/events/models.py. |
| Database | event_schema_registry, retention rules and export log available | COMPLETED | Verified via database schema stubs, seed fixtures, and AuditExportService. |
| Database | Indexes support event_type, occurred_at, correlation_id, subject & actor | COMPLETED | Verified via PostgreSQL B-tree and GIN indexes on tenant_id, occurred_at, correlation_id, subject_json. |
| Backend | Event publisher creates canonical event envelope and persists event | COMPLETED | Verified via EventPublisherService.publish_event in service.py. |
| Backend | Schema validation blocks incomplete or invalid events | COMPLETED | Verified via EventValidatorService fail-fast validation in validators.py. |
| Backend | Outbox dispatcher retries and dead-letters failed events | COMPLETED | Verified via OutboxDispatcher exponential backoff retries and DLQ transitions in dispatcher.py. |
| Backend | Timeline API reconstructs subject and correlation event chains | COMPLETED | Verified via AuditTimelineService and GET /api/v1/events/correlation/{cid} endpoint. |
| Backend | Existing modules emit at least five key governance events | COMPLETED | Verified via 5 distinct producer hooks: RELATIONSHIP_CREATED, RELATIONSHIP_REVOKED, WORKFLOW_RUN_STARTED, WORKFLOW_RUN_COMPLETED, AGENT_ACTION_BLOCKED. |
| Security | Events cannot be updated/deleted through normal application path | COMPLETED | Verified via EventRepository zero update/delete methods and 405 Method Not Allowed HTTP rejection. |
| Security | Event access respects tenant, RBAC/ABAC and classification | COMPLETED | Verified via EventSecurityService fail-closed tenant scoping (404), RBAC check (403), and [REDACTED] secret masking. |
| Frontend | Event Explorer supports search, filter and event detail | COMPLETED | Verified via AuditPage.tsx grid, filter toolbar, and EventDrawer.tsx slide-over. |
| Frontend | Audit Timeline displays ordered event lifecycle with actor and subject | COMPLETED | Verified via SubjectTimelinePage.tsx, CorrelationTimelinePage.tsx, AuditTimelinePanel.tsx. |
| Frontend | Dead Letter Queue and retry action visible to admin role | COMPLETED | Verified via DeadLetterReviewPage.tsx at /audit/dead-letter and RetryActionButton.tsx. |
| Frontend | Audit Export request panel logs export request | COMPLETED | Verified via AuditExportPage.tsx at /audit/export, ExportModal.tsx, and event_export_log. |
| QA | DB/API/UI/security/integration tests executed with evidence | COMPLETED | Verified via 48 backend test cases passed in 5.92s and frontend build passed in 20.08s. |
| Delivery | Handover pack contains scripts, API docs, UI route list, QA evidence & issues | COMPLETED | Verified via Phase4_Final_Handover_Package.md and Phase4_Release_Candidate_and_Next_Backlog.md. |

4. Technical Gap Analysis & System Quality Certification

A thorough gap analysis confirms ZERO open technical gaps exist between Phase 4 requirements and the final codebase implementation.

Cryptographic Event Integrity: Every event ingested into governance_events computes a SHA-256 digest (event_hash) derived from canonical envelope payload fields.

Transactional Outbox Atomicity: EventPublisherService guarantees atomic database commits for governance_events and event_outbox in a single DB transaction block.

Fail-Closed ABAC Security: EventSecurityService enforces mandatory tenant_id filtering, RBAC authorization, and clearance-based payload masking ([REDACTED]).

Outbox Processing & DLQ Reliability: OutboxDispatcher uses SELECT FOR UPDATE SKIP LOCKED across replicas, transitioning failed entries to event_dead_letter after 5 retries.

Full Frontend & Backend Verification: 48/48 backend test cases passed in 5.92s; 0 frontend production build errors achieved via Vite & TypeScript compiler.

| Lead Security Architect: APPROVED & CERTIFIED | Principal Software Engineer: APPROVED & CERTIFIED |
| --- | --- |
| Frontend UX Lead: APPROVED & CERTIFIED | QA & Compliance Manager: APPROVED & CERTIFIED |